Daily Scrum Meeting Minutes							     11/19/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about three hours.

- What was done since the last scrum meeting?

  - I reviewed the reconnect flow and tracked the issue to a small delay in how messages are queued.

- What is planned to be done until the next scrum meeting?

  - I plan to simplify the reconnect logic and remove a few steps that seem unnecessary.

- What are the hurdles?

  - I still need to confirm how different devices handle the queue timing, since results vary a lot.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I also spent around three hours.

- What was done since the last scrum meeting?

  - I built a small test version of the new filter system and saw that it reduces some load on bigger lists.

- What is planned to be done until the next scrum meeting?

  - I’ll add support for combined filters and check if it keeps performance stable.

- What are the hurdles?

  - Some data gets refreshed too quickly, and the filter logic doesn’t always catch the changes.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked roughly three hours.

- What was done since the last scrum meeting?

  - I reorganized the alert screen and made the layout more balanced and easier to scan.

- What is planned to be done until the next scrum meeting?

  - I’ll start testing different icon styles and color patterns to make alerts easier to understand at a glance.

- What are the hurdles?

  - A few old layout rules keep overriding my updates, so I need to clean those up first.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked around three hours.

- What was done since the last scrum meeting?

  - I went through the admin tools and fixed some odd behavior when switching between tabs.

- What is planned to be done until the next scrum meeting?

  - I’ll wrap up the responsive design work and begin drafting the new style guide.

- What are the hurdles?

  - Some animations still cause the layout to jump, and I need to figure out which ones to adjust or remove.