Daily Scrum Meeting Minutes							     09/09/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - 2 hrs

- What was done since the last scrum meeting?

  - I have finished setting up the github repository.

- What is planned to be done until the next scrum meeting?

  - The plan to deepen the research to find the most efficient architecture and stack for the project.

- What are the hurdles?

  - Currently there are no hurdles.

Jose Menendez:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - I started researching the software for AI.

- What is planned to be done until the next scrum meeting?

  - Exploring more options for softwares.

- What are the hurdles?

  - No hurdles.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We have been perfecting the project structure.

- What is planned to be done until the next scrum meeting?

  - We will start finalizing the project structure.

- What are the hurdles?

  - There are currently no hurdles.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I have put in 2 hours of work since our last meeting.

- What was done since the last scrum meeting?

  - I have contacted my team members and showed them the project roadmap and discussed how we should tackle it and separate the duties between each member.

- What is planned to be done until the next scrum meeting?

  - I plan to keep talking to my team members about how we should separate our work and how we plan to accomplish each part of the project.

- What are the hurdles?

  - I have not had any hurdles as of now.