Daily Scrum Meeting Minutes							     11/20/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

How many hours did I work since the last meeting?

  - I put in around three hours.

What was done since the last scrum meeting?

  - I looked over the reconnect sequence and traced the problem to a slight delay in how the message queue processes items.

What is planned to be done until the next scrum meeting?

  - I’m planning to streamline the reconnect flow and cut out a few steps that don’t seem necessary.

What are the hurdles?

  - I still have to verify how different devices manage queue timing because the behavior is inconsistent.

Jose Menendez:

How many hours did I work since the last meeting?

  - I spent about three hours as well.

What was done since the last scrum meeting?

  - I created a small prototype of the updated filter system and noticed it helps lower the load when dealing with larger lists.

What is planned to be done until the next scrum meeting?

  - I’m going to add support for stacked filters and check whether it keeps the performance steady.

What are the hurdles?

  - Some information updates too fast, causing the filter logic to miss a few changes.

Alejandro Rodriguez:

How many hours did I work since the last meeting?

  - I worked approximately three hours.

What was done since the last scrum meeting?

  - I restructured the alert view and made the layout cleaner and easier to read.

What is planned to be done until the next scrum meeting?

  - I’ll begin experimenting with different icons and color schemes to improve instant readability of alerts.

What are the hurdles?

  - Some older layout settings are still overriding my adjustments, so I need to clear those out.

Humberto Monguia:

How many hours did I work since the last meeting?

  - I put in about three hours.

What was done since the last scrum meeting?

  - I reviewed the admin tools and corrected a few strange issues that happened when moving between tabs.

What is planned to be done until the next scrum meeting?

  - I’ll finish the responsive layout updates and start outlining the new design guidelines.

What are the hurdles?

  - A few animations are still causing layout shifts, and I need to figure out which ones to tweak or remove.