Daily Scrum Meeting Minutes							     11/24/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 7:00 AM

End time: 8:30 PM

Jorge Pereira:

How many hours did I work since the last meeting?

  - I worked around three hours.

What was done since the last scrum meeting?

  - I refined the reconnect logic by removing deprecated retry checks and streamlined the order in which status updates are triggered.

What is planned to be done until the next scrum meeting?

  - I plan to run device-specific tests on Android and iOS to verify timing consistency and ensure the reconnect process behaves identically across platforms.

What are the hurdles?

  - Some device logs still show slight race conditions in the queue, especially when the network fluctuates rapidly, so I need to track down what triggers it.

Jose Menendez:

How many hours did I work since the last meeting?

  - I worked around three hours.

What was done since the last scrum meeting?

  - I implemented combined filter logic and set up a temporary debugging display to watch how the system processes stacked filters in real time.

What is planned to be done until the next scrum meeting?

  - I’ll focus on stabilizing the refresh cycle so updates trigger in the correct order and prevent skipping items when multiple filters are active.

What are the hurdles?

  - The background refresh still happens too frequently, so some filtered results visually “jump,” and I need to better control when the refresh propagates.

Alejandro Rodriguez:

How many hours did I work since the last meeting?

  - I worked roughly three hours.

What was done since the last scrum meeting?

  - I tested new alert icon variations and evaluated how each one draws attention during different types of notifications.

What is planned to be done until the next scrum meeting?

  - I’ll finalize the icon set and begin applying consistent color-coding rules for alert severity levels.

What are the hurdles?

  - Some older style overrides keep overwriting the new icons during hot reload, so I need to track down legacy rules buried in shared components.

Humberto Monguia:

How many hours did I work since the last meeting?

  - I also worked about three hours.

What was done since the last scrum meeting?

  - I completed the main responsive layout pass and documented which components need updated spacing, padding, and animation timing.

What is planned to be done until the next scrum meeting?

  - I’ll begin drafting the first version of the universal style and animation guidelines for the team to follow going forward.

What are the hurdles?

  - Some animations still behave inconsistently between screens, likely due to conflicting transition handlers, so I need to isolate which ones need redesigning.