Daily Scrum Meeting Minutes							     11/25/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 7:00 AM

End time: 8:30 PM

Jorge Pereira:

How many hours did I work since the last meeting?

  - I worked about three hours.

What was done since the last scrum meeting?

  - I cleaned up the connection flow and made the status updates easier to follow in the code.

What is planned to be done until the next scrum meeting?

  - I’m going to test how the reconnect feature behaves on different devices to make sure the timing feels smooth everywhere.

What are the hurdles?

  - Some devices still react strangely when the network drops quickly, so I need to figure out why the connection steps get out of sync.

Jose Menendez:

How many hours did I work since the last meeting?

  - I put in around three hours.

What was done since the last scrum meeting?

  - I reorganized the filter system and added a simple panel so I can see how each filter affects the results.

What is planned to be done until the next scrum meeting?

  - I plan to fix the update flow so the list refreshes at the right moments and doesn’t miss items when several filters are stacked.

What are the hurdles?

  - The page still updates more than it should, so the list moves around too much. I need to slow down those extra refresh calls.

Alejandro Rodriguez:

How many hours did I work since the last meeting?

  - About three hours.

What was done since the last scrum meeting?

  - I tried out some new alert icons and checked how noticeable they are in different types of pop-ups.

What is planned to be done until the next scrum meeting?

  - I’ll lock in the final icon designs and start setting clear color rules based on alert severity.

What are the hurdles?

  - Some older styles keep replacing the new icons when the app reloads, so I need to hunt down where those old rules are coming from.

Humberto Monguia:

How many hours did I work since the last meeting?

  - I also worked around three hours.

What was done since the last scrum meeting?

  - I finished the main responsive layout update and listed which components still need spacing and timing adjustments.

What is planned to be done until the next scrum meeting?

  - I’m going to start drafting the first version of our shared style and animation guide.

What are the hurdles?

  - Some screens still show different animation behavior, so I need to find which transitions are conflicting and fix them.