Daily Scrum Meeting Minutes							     11/25/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 7:00 AM

End time: 8:30 AM

Jorge Pereira:

How many hours did I work since the last meeting?

  - I worked about three hours.

What was done since the last scrum meeting?

  - I tested the reconnect workflow on multiple devices and found slight timing gaps between state updates during quick network drops. I added temporary logging to capture where the delays occur and adjusted minor retry intervals for smoother transitions.

What is planned to be done until the next scrum meeting?

  - I will fine-tune the retry timing and remove the temporary debug logs once the flow is verified to remain stable across devices.

What are the hurdles?

  - Certain low-end devices still experience delayed background state updates, which may require simplifying the reconnect logic or introducing device-specific timing thresholds.

Jose Menendez:

How many hours did I work since the last meeting?

  - I put in around three hours.

What was done since the last scrum meeting?

  - I reduced redundant refresh triggers within the filter update flow and validated that stacked filters now refresh results more consistently without missing items.

What is planned to be done until the next scrum meeting?

  - I will stress test the new workflow with large datasets to ensure the reduced refresh logic doesn’t introduce stale or delayed results.

What are the hurdles?

  - Occasional delayed UI updates still appear when filters are rapidly toggled, so I may need to debounce additional refresh events.

Alejandro Rodriguez:

How many hours did I work since the last meeting?

  - About three hours.

What was done since the last scrum meeting?

  - I finalized the alert icon set and standardized color use according to alert severity guidelines (success, warning, error, info).

What is planned to be done until the next scrum meeting?

  - I will integrate the finalized icon assets into all alert components and remove any leftover legacy assets still referenced by older styles.

What are the hurdles?

  - Tracking down every reference to deprecated styles is time-consuming since some are embedded across multiple UI components.

Humberto Monguia:

How many hours did I work since the last meeting?

  - I also worked around three hours.

What was done since the last scrum meeting?

  - I created an initial draft of the shared style and animation guide, outlining standard spacing units, transition durations, and easing rules.

What is planned to be done until the next scrum meeting?

  - I will apply the guidelines to the highest-traffic screens and update any animations that still deviate from the defined standards.

What are the hurdles?

  - A few legacy transitions conflict with the new easing rules and may require refactoring nested animation logic.