Daily Scrum Meeting Minutes							     11/29/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 7:00 AM

End time: 8:30 AM

Jorge Pereira:

How many hours did I work since the last meeting?

  - I spent around three hours working.

What was done since the last scrum meeting?

  - I checked how the reconnect flow behaves on different devices and noticed small delays when the network drops quickly. I added some simple logs to see where the slowdown happens and adjusted a few retry timings to make the process feel smoother.

What is planned to be done until the next scrum meeting?

  - I’m going to tweak the retry timing a bit more and take out the temporary logs once I confirm that everything stays stable on all devices.

What are the hurdles?

  - Some slower devices still lag when updating states in the background, so I may need to simplify part of the reconnect logic or add timing rules just for those devices.

Jose Menendez:

How many hours did I work since the last meeting?

  - I put in about three hours.

What was done since the last scrum meeting?

  - I cleaned up extra refresh calls in the filter system and made sure that stacked filters update results more reliably without skipping items.

What is planned to be done until the next scrum meeting?

  - I’ll run heavy tests with large data sets to make sure the new setup doesn’t cause outdated results or slow refreshes.

What are the hurdles?

  - When filters are switched quickly, the UI still sometimes updates late, so I might need to slow down or group some refresh events.

Alejandro Rodriguez:

How many hours did I work since the last meeting?

  - I spent roughly three hours working.

What was done since the last scrum meeting?

  - I wrapped up the full alert icon set and made sure each one uses the right color for its alert type success, warning, error, and info.

What is planned to be done until the next scrum meeting?

  - I’ll add the final icons to all alert components and remove any leftover old icons or styles that are still being used.

What are the hurdles?

  - Some of the outdated styles are scattered across different parts of the UI, so finding and replacing all of them is taking longer than expected.

Humberto Monguia:

How many hours did I work since the last meeting?

  - I also worked around three hours.

What was done since the last scrum meeting?

  - I put together a first version of the shared style and animation guide, laying out the standard spacing, transition speeds, and easing rules.

What is planned to be done until the next scrum meeting?

  - I’ll start applying these rules to the most-used screens and update animations that don’t match the new standards.

What are the hurdles?

  - Some older animations don’t fit with the new easing rules, so I might need to rework some nested transitions to make everything consistent.