Daily Scrum Meeting Minutes							     12/01/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 7:00 AM

End time: 8:30 AM

Jorge Pereira:

How many hours did I work since the last meeting?

  - I spent around three hours working.

What was done since the last scrum meeting?

  - I adjusted the reconnect retry timing on slower devices and tested the updated flow across three device tiers. I also removed some of the temporary logs after confirming stability on most devices.

What is planned to be done until the next scrum meeting?

  - I’m going to run focused tests on the slower devices to see if the background state updates can be optimized and will try a lightweight version of the reconnect logic for those devices.

What are the hurdles?

  - Some low-end devices still show inconsistent reconnect times, especially when switching between weak Wi-Fi and cellular. I may need to track the state changes more closely to pinpoint where the delay occurs.

Jose Menendez:

How many hours did I work since the last meeting?

  - I put in about three hours.

What was done since the last scrum meeting?

  - I completed the first round of heavy dataset tests on the filter system. The cleaned-up refresh flow worked more consistently, but I found a few cases where results momentarily show outdated data before snapping to the correct set.

What is planned to be done until the next scrum meeting?

  - I’ll add guard checks to ensure the refresh pipeline doesn’t apply stale results and run another pass of data-heavy tests to confirm the behavior.

What are the hurdles?

  - The quick-switch UI issue still appears when filters change in rapid succession, so I may need to batch or debounce some events to prevent overlapping refresh calls.

Alejandro Rodriguez:

How many hours did I work since the last meeting?

  - I spent roughly three hours working.

What was done since the last scrum meeting?

  - I added the final alert icons to the alert components and began removing old icon assets. Several components updated cleanly, but some legacy panels still reference outdated style sheets.

What is planned to be done until the next scrum meeting?

  - I’ll finish cleaning out the remaining old icons and align all alert components with the new color and sizing rules.

What are the hurdles?

  - The scattered legacy styles continue to slow things down since some components are using hard-coded fallbacks that need to be removed manually.

Humberto Monguia:

How many hours did I work since the last meeting?

  - I also worked around three hours.

What was done since the last scrum meeting?

  - I started applying the new spacing, easing, and transition guidelines to the main screens. Some animations now feel more consistent, especially on the navigation transitions.

What is planned to be done until the next scrum meeting?

  - I’ll update the remaining frequently used screens and begin documenting examples of compliant vs. non-compliant animations for reference.

What are the hurdles?

  - Several older animations rely on custom easing curves that don’t match the new standard, and reworking them without breaking their timing requires extra testing.