Sprint Planning Meeting Minutes:

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 2:00 PM

End time: 3:30 PM

After discussion, the velocity of the team was estimated to be 7.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

Story 1: Project Setup & Environment

- As a developer, I want a working Expo project with version control and Firebase configured, so that the team can collaborate and build features.

Story 2: User Authentication – Sign Up

- As a new user, I want to create an account with email and password, so that I can access my workouts securely.

### Story 3: User Authentication – Sign In/Sign Out

- As a registered user, I want to log into the app and log out, so that I can securely access my data and end my session when finished.

Story 4: Protected Navigation Flow

- As a user, I want to be redirected to the login screen when not signed in, and to the home screen when signed in, so that my data stays private.

The team members indicated their willingness to work on the following user stories.

- Jorge Pereira

  - Story 1: Project Setup & Environment

- Humberto Monguia

  - Story 2: User Authentication – Sign Up

- Alejandro Rodriguez

### Story 3: User Authentication – Sign In/Sign Out

- Jose Menendez

  - Story 4: Protected Navigation Flow