Sprint Planning Meeting Minutes:

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 2:00 PM

End time: 3:30 PM

After discussion, the velocity of the team was estimated to be 7.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

Story 1: Nutrition & Meal Integration

- As a user, I want to receive AI-generated meal recommendations based on my fitness goals and dietary preferences, so I can complement my workouts with optimized nutrition.

Story 2: Notification & Reminder System

- As a user, I want to receive reminders and motivational notifications for upcoming workouts, progress updates, and milestones, so I can stay consistent and engaged.

Story 3: Cloud Synchronization & Data Backup

- As a user, I want my data, preferences, and progress to be securely backed up in the cloud, so I can access my account and history from any device.

Story 4: Gamification & Achievement System

- As a user, I want to earn badges, streaks, and rewards based on my consistency and milestones, so I stay motivated to continue training.

The team members indicated their willingness to work on the following user stories.

- Jorge Pereira

  - Story 1: Nutrition & Meal Integration

- Humberto Monguia

  - Story 2: Notification & Reminder System

- Alejandro Rodriguez

  - Story 3: Cloud Synchronization & Data Backup

- Jose Menendez

  - Story 4: Gamification & Achievement System