Sprint Planning Meeting Minutes:

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 2:00 PM

End time: 3:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

Story 1: Social & Community Features

- As a user, I want to connect with friends, share my workout progress, and view leaderboards, so I can stay motivated through friendly competition and community support.

Story 2: Advanced Progress Analytics

- As a user, I want to see detailed analytics, including performance trends, goal completion rates, and visual progress charts, so I can understand how I’m improving over time and adjust my training effectively.

Story 3: Wearable & Device Integration

- As a user, I want to sync my fitness app with wearable devices (like Apple Watch or Fitbit) and health tracking apps, so my activity data automatically updates and reflects my real-world workouts.

Story 4: Personalized AI Coaching

- As a user, I want to receive personalized AI-driven workout adjustments and feedback based on my recent activity and progress, so I can continuously improve and prevent plateaus.

The team members indicated their willingness to work on the following user stories.

- Jorge Pereira

  - Story 1: Social & Community Features

- Humberto Monguia

  - Story 2: Advanced Progress Analytics

- Alejandro Rodriguez

  - Story 3: Wearable & Device Integration

- Jose Menendez

  - Story 4: Personalized AI Coaching