Sprint Planning Meeting Minutes:

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 2:00 PM

End time: 3:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Story 1: Nutrition Tracking Module

As a user, I want to log my daily meals and see calorie/macronutrient breakdowns, so I can track my diet alongside my workouts.

- Story 2: Achievement Badges & Milestones

As a user, I want to earn badges and achievements for consistency and progress, so I stay motivated and celebrate milestones.

- Story 3: Push Notifications System

As a user, I want to receive reminders and motivational notifications for my scheduled workouts, so I remain consistent with my fitness goals.

- Story 4: Data Backup & Cloud Sync

As a user, I want my workout and nutrition data to sync securely to the cloud, so I never lose my progress across devices.

The team members indicated their willingness to work on the following user stories.

- Jorge Pereira

  - Story 1: Nutrition Tracking Module

- Humberto Monguia

  - Story 2: Achievement Badges & Milestones

- Alejandro Rodriguez

  - Story 3: Push Notifications System

- Jose Menendez

  - Story 4: Data Backup & Cloud Sync