Sprint Planning Meeting Minutes:

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 2:00 PM

End time: 3:30 PM

After discussion, the velocity of the team was estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

Story 1: Exercise Library Redesign
 As a user, I want an improved and visually rich exercise library with images, muscle groups, and filters, so I can quickly find exercises that match my goals.

Story 2: Offline Workout Mode
 As a user, I want to continue using the app and logging workouts even without internet, so my sessions aren’t interrupted when I’m in low-connectivity areas.

Story 3: In-App Timer Tools
 As a user, I want built-in tools like rest timers and interval timers, so I can manage pacing during my workouts without using another app.

Story 4: Profile Insights & Trends Page
 As a user, I want a dashboard that shows my long-term trends for strength, volume, body weight, and nutrition, so I can visualize my progress over time.

The team members indicated their willingness to work on the following user stories.

- Jorge Pereira

  - Story 1: Exercise Library Redesign

- Humberto Monguia

  - Story 2: Offline Workout Mode

- Alejandro Rodriguez

  - Story 3: In-App Timer Tools

- Jose Menendez

  - Story 4: Profile Insights & Trends Page