Sprint Retrospective Meeting Minutes

Attendees:Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 6:00 PM

End time: 6:30 PM

What went wrong?

- None of the major issues impacted delivery. Minor communication gaps arose during task hand-offs, but they were resolved quickly.

- Did we do a good job estimating our team's velocity?

  - As a team we did a great job at estimating the team's velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we estimated well the time required to complete each user story, they were all implemented within schedule.

- Did each team member work as scheduled?

  - All the team members completed their tasks as scheduled and were efficient towards completing their respective user stories.

What went right?

- Strong collaboration among team members.

- Good balance of workload across the team.

- Code quality and documentation improved compared to last sprint.

- All user stories were completed within the sprint goal.

How to address the issues in the next sprint?

- Continue improving communication during hand-offs.

- Set aside short buffer time to catch unexpected blockers early.

- How to improve the process?

- Increase visibility of task progress using the project board (update more frequently).

- Encourage team members to raise blockers during stand-ups immediately.

- Begin sprint planning with more focus on dependencies between tasks.

- How to improve the product?

- Gather feedback from potential users earlier to align with expectations.
Add lightweight testing to catch small bugs before merging.

- Start drafting user documentation alongside development.