Sprint Retrospective Meeting Minutes

Attendees:Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 6:00 PM

End time: 6:30 PM

What went wrong?

- No critical blockers affected delivery.

- A few small misunderstandings about task ownership slowed down progress briefly, but they were quickly clarified.

- Some user stories had more dependencies than initially expected, creating slight delays in sequencing work.

- Did we do a good job estimating our team's velocity?

  - Yes, our estimates were accurate. The team delivered the sprint goal within the planned timeframe.

- Did we do a good job estimating the points (time required) for each user story?

  - Overall, estimates were strong.

- Did each team member work as scheduled?

  - Yes. All members completed their tasks as planned.

  - Team members also showed flexibility by helping each other when needed, which kept progress smooth.

What went right?

- Collaboration improved: Members supported each other more actively.

- Quality focus: Code reviews were more thorough, raising overall quality.

- Balanced workload: No one felt overburdened, and tasks were distributed fairly.

- Delivery success: All user stories were completed and met the sprint goals.

How to address the issues in the next sprint?

- Continue improving clarity in task assignments.

- Identify and map dependencies earlier in sprint planning.

- Keep using buffer time for unplanned complexity.

- How to improve the process?

- Make task progress more visible by updating the project board daily.

- Use stand-ups to proactively highlight dependencies and potential risks.

- Refine sprint planning to anticipate cross-task interactions earlier.

- How to improve the product?

- Start involving end-user feedback at earlier stages of development.

- Expand automated testing to strengthen reliability and reduce manual fixes.

- Document key workflows as they are built, ensuring easier onboarding and long-term maintainability.