Sprint Retrospective Meeting Minutes

Attendees:Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 6:00 PM

End time: 6:30 PM

#### What went wrong?

- We ran into a few issues when combining different parts of the system because some data formats didn’t match perfectly.

- There was a small communication gap in the middle of the sprint, which caused two people to work on the same task. Luckily, we caught it early and fixed it fast.

- Testing took longer than expected since a few scripts had to be updated after recent feature changes.

#### Did we do a good job estimating our team's velocity?

- Yes. Our team’s speed stayed about the same as the last sprint, showing that we’re planning our workload well.

#### Did we do a good job estimating the points (time required) for each user story?

- Mostly yes. Most time estimates were accurate, but some tasks related to testing and integration took more time than we expected. Next time, we’ll make sure to include extra time for testing and debugging in our estimates.

#### Did each team member work as scheduled?

- Yes. Everyone completed their assigned work and reached out when help was needed. Communication between the backend and AI teams got better, which helped everything run more smoothly.

#### What went right?

- Better teamwork: The team handled unexpected problems well and kept moving forward.

- Stronger communication: Daily stand-ups helped us solve issues early and stay on track.

- Improved testing: We increased our test coverage, which helped reduce bugs after merging.

- Successful integration: The different parts of the system now work well together, which is a big step toward our final product.

#### How to address the issues in the next sprint?

- Create a clear document that defines all data formats to avoid integration mismatches.

- Assign a specific person to oversee testing for each new feature.

- Add a quick mid-sprint check to make sure no one is working on the same task.

#### How to improve the process?

- Add a short “sync and review” step before merging any new code.

- Set up automated test reports in our CI/CD pipeline to catch issues early.

- Write clearer task descriptions to avoid confusion and double work.

#### How to improve the product?

- Start gathering UI/UX feedback to improve design and ease of use.

- Keep adding automated tests for all main features.

- Improve system logs and monitoring so we can fix and track performance issues more easily.