Sprint Retrospective Meeting Minutes

Attendees:Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 6:00 PM

End time: 6:30 PM

#### What went wrong?

- Last-minute UI changes caused layout inconsistencies that required multiple fixes before deployment.

- Backend integration for export scheduling initially failed due to mismatched API endpoints, delaying testing.

- Several merge conflicts occurred in the shared components directory, slowing progress.

#### Did we do a good job estimating our team's velocity?

- Yes. Although this sprint felt slightly tighter due to extra UI polish tasks, our total completed story points still matched the forecasted capacity.

#### Did we do a good job estimating the points (time required) for each user story?

- Partially. UI refinement and merge conflict resolution took longer than expected.

- For future sprints, we’ll include a buffer for polish and QA tasks in our point estimates.

#### Did each team member work as scheduled?

- Yes. Everyone followed their planned hours.

- Coordination between frontend and backend teams improved during integration testing.

#### What went right?

- Smooth Feature Completion: Major export automation and dashboard updates were finished successfully.

- Proactive Debugging: Integration issues were resolved quickly without blocking progress.

- Stable Build: Continuous testing prevented regressions.

- Improved Documentation: Deployment and testing procedures were clearly documented.

#### How to address the issues in the next sprint?

- Establish an early UI freeze deadline to avoid last-minute layout bugs.

- Standardize API endpoint naming to prevent frontend-backend mismatches.

- Add a mid-sprint merge sync session to catch version conflicts early.

#### How to improve the process?

- Implement Git branching rules for cleaner merges and faster reviews.

- Separate feature development and UI refinement tasks during sprint planning.

- Hold brief pair-programming sessions for complex integrations to reduce miscommunication.

#### How to improve the product?

- Refine responsive design for smaller screens and tablets.

- Add tooltips and labels to charts for better usability.

- Enhance export scheduling with user notifications and error recovery handling.