Sprint Retrospective Meeting Minutes

Attendees:Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 6:00 PM

End time: 6:30 PM

#### What went wrong?

- A few minor inconsistencies appeared when merging UI refinements after the mid-sprint sync, but they were quickly fixed before final testing.

- Notification scheduling took longer than expected due to edge cases with time zone handling.

- Some automated tests failed initially because of outdated mock data references.

#### Did we do a good job estimating our team's velocity?

- Yes. The team demonstrated greater consistency this sprint. Despite integrating new notification features, our total completed story points slightly exceeded the forecast, showing improved pacing and collaboration.

#### Did we do a good job estimating the points (time required) for each user story?

- Mostly yes. Estimates were more realistic this time, especially after including QA and UI polish buffers. Only the notification and analytics tasks ran longer due to additional validation and testing requirements.

#### Did each team member work as scheduled?

- Yes. All members adhered to their schedules, and communication was smoother across both frontend and backend efforts. Daily stand-ups helped maintain clear progress tracking and prevent blockers from persisting.

#### What went right?

- Stronger Cross-Team Coordination: Early sync sessions helped catch integration issues before they grew.

- Improved Testing Coverage: Added unit and integration tests significantly reduced post-merge bugs.

- Successful New Features: Export scheduling notifications and visual dashboard enhancements worked flawlessly.

- Process Stability: The sprint ran without major regressions or production hotfixes.

#### How to address the issues in the next sprint?

- Conduct a brief test data validation session early in the sprint to prevent mock data errors.

- Refine time zone handling logic for notifications to improve accuracy.

- Continue holding mid-sprint syncs, but focus them on upcoming tasks rather than bug triage.

#### How to improve the process?

- Begin implementing automated CI/CD checks to enforce consistent code formatting and linting.

- Refine code review guidelines to reduce back-and-forth on small changes.

- Schedule a short retrospective follow-up mid-sprint to ensure corrective actions are actively being applied.

#### How to improve the product?

- Add user-selectable notification preferences (email, in-app, push).

- Polish dark mode UI consistency across all screens.

- Enhance analytics dashboard performance by optimizing query caching.