Sprint Retrospective Meeting Minutes

Attendees:Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 6:00 PM

End time: 6:30 PM

#### What went wrong?

- We ran into a few small UI alignment issues after merging changes mid-sprint, but they were sorted out quickly before the final review.

- Setting up the notification timing took longer than planned because of tricky daylight-saving and time-zone edge cases.

- Several automated tests failed early on because the test data was outdated and didn’t match the latest API responses.

#### Did we do a good job estimating our team's velocity?

- Yes. Our pacing was more predictable this sprint. Even with the extra work around notifications, we still finished slightly above our projected story points, showing that we're getting better at planning and staying on track.

#### Did we do a good job estimating the points (time required) for each user story?

- For the most part, yes. The estimates were more accurate than in previous sprints, especially since we planned for design tweaks and QA time. The only exceptions were the notification feature and the analytics updates, which needed more time due to extra validation and debugging.

#### Did each team member work as scheduled?

- Yes. Everyone stayed on top of their tasks, and communication was steady throughout the sprint. Stand-ups helped clear up blockers early, and handoffs between backend and frontend were smoother than usual.

#### What went right?

- Better Collaboration: Early planning sessions helped us spot potential integration issues before they became real problems.

- Higher Test Reliability: Adding more tests—and improving the old ones—cut down on bugs found during reviews.

- Strong Feature Delivery: The upgraded notification timing and updated analytics visuals performed well during testing.

- Stable Workflow: We maintained a steady development pace with no major setbacks or urgent fixes.

#### How to address the issues in the next sprint?

- Do a quick review of test data at the start of the sprint so we don’t run into mismatches later.

- Improve the logic for handling different time zones to avoid unexpected behavior.

- Keep doing mid-sprint check-ins, but make them more forward-looking to improve alignment on upcoming tasks.

#### How to improve the process?

- Start using automated checks in the pipeline to catch formatting or linting issues early.

- Update our code review guidelines so minor changes don't cause long review chains.

- Add a short process check halfway through the sprint to confirm we’re following through on retrospective improvements.

#### How to improve the product?

- Allow users to choose when and how they want to get notifications.

- Make sure dark mode feels consistent across all components and screens.

- Speed up the analytics dashboard by improving how we store and reuse frequently accessed data.