### Scrum Meeting Logs

Day 10 (Sprint 1)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Still working on research, working on entering the next phase of research for our betting algorithm along with Kevin.

  - Working on some betting algorithm implementations based off of our research.

  - Still testing several options to find an API that displays betting info.

- What is planned to be done until the next scrum meeting?

  - Find a suitable API that displays betting info.

  - Enter the next phase of our research for our betting algorithm along with Kevin.

  - Continue working on some betting algorithm implementations based off of our research.

- What are the hurdles?

  - Conducting research is proving to be quite time consuming because betting algorithms are not common in the MMA scene.

  - Betting algorithm implementations commonly require more data than we have.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed feedback from teammates on our latest sprint progress.

  - Working on developing themes for the site.

- What is planned to be done until the next scrum meeting?

  - Continue progressing on my assigned sprint tasks and refining them based on team feedback.

  - Collaborate with teammates to finalize which tasks will be completed first to maintain momentum.

- What are the hurdles?

  - Some tasks have dependencies that require coordination with other teammates, which can slow progress.

  - Limited clarity on the acceptance criteria for certain backlog items, making it harder to know when they’re fully complete

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on organizing collected research for selected user story solutions

  - Start drafting the Sprint Review

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories

  - Continue drafting the Sprint Review

- What are the hurdlers?

  - Need to keep reorganizing when adding new information to the documents