### Scrum Meeting Logs

Day 11 (Sprint 1)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Still working on research, working on entering the next phase of research for our betting algorithm along with Kevin.

  - Testing some betting algorithm implementations based off of our research.

  - Still testing several options to find an API that displays betting info.

- What is planned to be done until the next scrum meeting?

  - Find a suitable API that displays betting info.

  - Enter the next phase of our research for our betting algorithm along with Kevin.

  - Continue working on some betting algorithm implementations based off of our research.

- What are the hurdles?

  - Conducting research is proving to be quite time consuming because betting algorithms are not common in the MMA scene.

  - Testing betting algorithm implementations based off of our research is also proving to be quite an undertaking so we might have to continue the task in an upcoming sprint.

  - Betting algorithm implementations commonly require more data than we have.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Focused on refining the site’s themes and adjusting layout details based on earlier feedback

  - Coordinated with teammates to ensure our progress aligns with the sprint goals.

- What is planned to be done until the next scrum meeting?

  - Continue refining my tasks and polishing the site themes.

  - Assist teammates in wrapping up their items they are doing so we can close out more backlog tasks.

- What are the hurdles?

  - Balancing refinement work with the need to push unfinished tasks forward.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on organizing the collected research for selected user story solutions

  - Look over what is expected in the Sprint Review assignment

- What is planned to be done until the next scrum meeting?

  - Make more progress on user stories

- What are the hurdlers?

  - Need to constantly look ahead to see upcoming deadlines to prevent getting overwhelmed.