### Scrum Meeting Logs

Day 14 (Sprint 1)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on Sprint Retrospective and Sprint Review Meeting

  - Still working on research, working on entering the next phase of research for our betting algorithm along with Kevin.

  - Testing some betting algorithm implementations based off of our research.

  - Still testing several options to find an API that displays betting info.

- What is planned to be done until the next scrum meeting?

  - Finished and turned in Sprint Retrospective and Sprint Review Meeting

  - Begin work on Sprint Planning Meeting

  - Find a suitable API that displays betting info.

  - Enter the next phase of our research for our betting algorithm along with Kevin.

  - Continue working on some betting algorithm implementations based off of our research.

- What are the hurdles?

  - Conducting research is proving to be quite time consuming because betting algorithms are not common in the MMA scene.

  - Testing betting algorithm implementations based off of our research is also proving to be quite an undertaking so we might have to continue the task in an upcoming sprint.

  - Betting algorithm implementations commonly require more data than we have.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on Sprint Retrospective and Sprint Review Meeting

  - Begin work on Sprint Planning Meeting

  - Assisted and completed the sprint review meeting to go over what we accomplished and gather feedback..

  - Also assisted and completed the sprint retrospective meeting to reflect on what went well and identify areas for improvement..

  - Continued refining the site’s themes.

- What is planned to be done until the next scrum meeting?

  - Finished and turned in Sprint Retrospective and Sprint Review Meeting

  - Work with teammates on prioritizing tasks for the upcoming sprint so we start strong.

- What are the hurdles?

  - Transitioning from closing the sprint to setting up the next sprint requires extra coordination.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on organizing the collected research for selected user story solutions

  - Started working on Sprint Retrospective and Sprint Review Meeting

- What is planned to be done until the next scrum meeting?

  - Finished and turned in Sprint Retrospective and Sprint Review Meeting

  - Research and begin drafting Sprint Planning Meeting

- What are the hurdlers?

  - Need to constantly look ahead to see upcoming deadlines to prevent getting overwhelmed.