### Scrum Meeting Logs

Day 6 (Sprint 1)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continuing to work on preliminary research for our betting algorithm along with Kevin.

  - Attempting to find an API that displays betting info.

- What is planned to be done until the next scrum meeting?

  - Find a suitable API that displays betting info.

  - Continue to work on preliminary research for our betting algorithm along with Kevin.

- What are the hurdles?

  - Deciding how best to conduct research is proving to be a novel endeavor for Kevin and I.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished the first draft of my assigned sprint task related to the event filtering feature.

  - Collected feedback from Christian and Kevin on backlog dependencies and updated the task board accordingly.

- What is planned to be done until the next scrum meeting?

  - Continue making more progress on my set sprint tasks.

- What are the hurdles?

  - Formatting differences between teammates’ contributions are causing extra editing work.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued research some user story solutions

  - Discussed backlog with Christian

- What is planned to be done until the next scrum meeting?

  - Document findings from research

  - Look ahead at Backlog Grooming meeting

- What are the hurdlers?

  - It's important to check ahead at required assignments to prevent getting overloaded and making mistakes.