### Scrum Meeting Logs

Day 9 (Sprint 1)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Still working on research, working on entering the next phase of research for our betting algorithm along with Kevin.

  - Testing several options to find an API that displays betting info.

- What is planned to be done until the next scrum meeting?

  - Find a suitable API that displays betting info.

  - Enter the next phase of our research for our betting algorithm along with Kevin.

- What are the hurdles?

  - Conducting research is proving to be quite time consuming because betting algorithms are not common in the MMA scene.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discussed team results after attempting to implement ideas on the taskboard.

  - Continuing to work towards completing sprint tasks.

- What is planned to be done until the next scrum meeting?

  - Continue to work towards completing sprint tasks.

  - Continue discussing with team results after attempting to implement ideas on the taskboard.

- What are the hurdles?

  - All possible solutions must be tested before implementation which takes up a large amount of time

  - Figuring out which sprint task to prioritize is proving to be time consuming.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Still documenting research for selected user story solutions

  - Looked ahead at future assignments

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories

  - Look up alternatives to current finding just in case

- What are the hurdlers?

  - Splitting attention between user stories takes comes with ups and down, all of which needs to be taken into consideration with the time constraint