Sprint Retrospective Meeting Minutes

Project: TapIN MMA

Attendees: Christian Garcia, Kevin Ferrer, Bruno Gouveia

Start time: 8:30pm

End time: 9:30pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - This sprint, we were not able to complete any of the planned user stories, and they have been delayed until the next sprint. The work involved was lengthier and more complex than we anticipated, which slowed our progress. In hindsight we should have broken down each user story into smaller pieces that would be more digestible, in spite of this we are confident that our current user stories encompass the broader necessary must-have implementations for this project.

- Did we do a good job estimating the points (time required) for each user story?

  - Overall, no. Our estimates did not fully capture the actual effort required. While we planned for 4 story points, the implementation and testing turned out to be more time consuming than expected. This was especially true for the more complex user stories, which ultimately delayed completion.

- Did each team member work as scheduled?

  - Yes, each member consistently contributed to their assigned tasks and communicated clearly when blockers or extra testing time were needed.

What went right?

- Even though not all features were finalized, we made steady progress on several key areas, laying a strong foundation for the next sprint.

- Documentation improved, with clearer notes on workflows, technical decisions, and test cases, which will help onboarding and future development.

- Mid sprint checkins and adjustments kept the team aligned, even when stories slipped.

- Our process discipline improved, tasks were better tracked, and blockers surfaced earlier, preventing last minute surprises.

How to address the issues in the next sprint?

How to improve the process?

- Continue breaking down larger features into smaller subtasks to improve visibility, estimation accuracy, and progress tracking.

- Put more emphasis on writing and maintaining documentation throughout the sprint, so knowledge is captured alongside development.

- Increase focus on testing earlier in the sprint to avoid late-stage debugging crunches and ensure quality is built in from the start.

- Keep mid-sprint checkins to ensure scope alignment, surface blockers, and handle dependencies faster.

- Strengthen retrospective follow ups by turning improvement ideas into actionable items that are tracked in the backlog.

How to improve the product?

- Improve the fight predictor’s accuracy and make its confidence scoring more transparent, so users better understand the predictions.

- Stress test the email notifications system to ensure scalability and reliability when handling larger user lists.

- Refine the Betting Info display with clearer formatting, more intuitive layout, and mobile-friendly readability.

- Expand customization options in themes to include fonts, color palettes, and layout choices for a more personalized experience.

- Gather structured user feedback after each release cycle to prioritize enhancements that align with real world usage.