### Scrum Meeting Logs

Day 1 (Sprint 2)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on the Sprint Planning meeting.

  - Reorganized team and task prioritization for the start of this Sprint.

  - Continued to test some betting algorithm implementations based off of our research.

- What is planned to be done until the next scrum meeting?

  - Finished Sprint Planning meeting

  - Continue searching for a suitable API that displays betting info.

  - Test some betting algorithm implementations based off of our research.

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - Betting algorithm implementations commonly require more data than we have.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to work on the Sprint Planning meeting

  - Still working on refining the site’s themes.

- What is planned to be done until the next scrum meeting?

  - Finished Sprint Planning meeting

  - Review and start on prioritized tasks for the new Sprint.

- What are the hurdles?

  - Many of the user stories require vigorous testing before implementation which is extremely time consuming.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discussed with team how to approach the upcoming Sprint

  - Started working on Sprint Planning meeting

- What is planned to be done until the next scrum meeting?

  - Finish and turn in Sprint Planning meeting

  - Begin working on designated tasks for this new Sprint

- What are the hurdlers?

  - Now knowing what we are capable of based on last Sprint’s performance, we need to prepare accordingly for the next.