### Scrum Meeting Logs

Day 10 (Sprint 2)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing some betting algorithm implementations based off of our research.

  - Running some potential APIs and betting algorithm implementation ideas through with the group.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc)

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue testing some betting algorithm implementations based off of our research.

  - Continue looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Discussed user story challenges with teammates and outlined possible solutions.

  - Reviewed Kevin’s potential betting algorithm approaches.

- What is planned to be done until the next scrum meeting?

  - Start preliminary setup for integrating chosen API with the Betting Info tab.

  - Continue refining layout to align with feedback from the team.

- What are the hurdles?

  - Some uncertainty around how complex the betting algorithm implementation will be.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Turned in Sprint Backlog Meeting

  - Completed some research on betting algorithms solutions

- What is planned to be done until the next scrum meeting?

  - Review findings on research for algorithm

  - Discuss with team how to approach new idea for implementing betting system

- What are the hurdlers?

  - The betting algorithm has been a particular pain point with all of its moving parts, all we can do is keeping working and try to complete it.