### Scrum Meeting Logs

Day 13 (Sprint 2)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing some betting algorithm implementations based off of our research.

  - Running some potential APIs and betting algorithm implementation ideas through with the group.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc)

  - With the sprint review meeting coming up, we started to reprioritize tasks going into the next sprint because we will need to carry many of these tasks into the next sprint..

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue testing some betting algorithm implementations based off of our research.

  - Continue looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Made progress on integrating the chosen API into the Betting Info tab.

  - Adjusted layout elements based on teammate feedback for better clarity.

- What is planned to be done until the next scrum meeting?

  - Work with teammates to resolve any formatting or data mismatch issues.

  - Test API integration to confirm odds data displays correctly with fighter stats.

- What are the hurdles?

  - API testing may expose inconsistencies in the data format.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Jotted down findings for betting algorithm APIs and other solutions

  - Talked about possible approaches for next assigned user story

- What is planned to be done until the next scrum meeting?

  - Wait for team to implement and test gathered APIs for algorithm

  - Research ways to tackle new assigned user story

- What are the hurdlers?

  - Research and documentation must be accurate or it won’t be selected as a possibility. As I would take too long and cause too much trouble to implement.