### Scrum Meeting Logs

Day 2 (Sprint 2)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reorganized team and task prioritization for the start of this Sprint.

  - Continued to test some betting algorithm implementations based off of our research.

  - Continued searching for a suitable API that displays betting info.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Test some betting algorithm implementations based off of our research.

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reorganized assignments after initial Sprint discussions

  - Talked with teammates about finding suitable API for betting algorithm

- What is planned to be done until the next scrum meeting?

  - Start on prioritized tasks for the new Sprint.

  - Finish up current work for the websites theme

- What are the hurdles?

  - Implementation of new features / API needs to be discussed with the team to avoid confliction with any future changes.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Began researching how to take on prioritized tasks for this new Sprint

  - Discussed with group more about what tasks we need done

- What is planned to be done until the next scrum meeting?

  - Continue researching designated tasks

  - Keep the team updated with any new findings.

- What are the hurdlers?

  - Now knowing what we are capable of based on last Sprint’s performance, we need to prepare accordingly for our current one.