### Scrum Meeting Logs

Day 3 (Sprint 2)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reorganized team and task prioritization for the start of this Sprint.

  - Testing some betting algorithm implementations based off of our research.

  - Continued searching for a suitable API that displays betting info.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue testing some betting algorithm implementations based off of our research.

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed potential betting APIs.

  - Sketched out structure for the upcoming Betting Info tab

  - Cleaned up some UI elements from the theme work yesterday.

- What is planned to be done until the next scrum meeting?

  - Coordinate with teammates on how to connect betting data with fighter comparison features

  - Continue polishing the website theme for consistency.

  - Begin testing API for integration

- What are the hurdles?

  - Some API options require authentication or limited free tier usage, which could affect testing

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued to do research on prioritized tasks

  - Discussed with team issues surrounding betting algorithm

- What is planned to be done until the next scrum meeting?

  - Research solutions for betting algorithm

  - Organize results from findings into an easily digestible form

- What are the hurdlers?

  - Any information I find needs to be relayed simply and brainstormed to teammates to ensure it is viable without sounding confusing.