### Scrum Meeting Logs

Day 4 (Sprint 2)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tested some betting algorithm implementations based off of our research.

  - Continued searching for a suitable API that displays betting info.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue testing some betting algorithm implementations based off of our research.

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tested sample calls with one of the betting APIs to check data formatting and response times.

  - Synced with teammates about how odds data could be displayed in the Betting Info tab.

  - Made adjustments to the website theme for better readability across devices

- What is planned to be done until the next scrum meeting?

  - Decide on the betting API to move forward with.

  - Prepare a draft layout for integrating odds alongside fighter stats.

- What are the hurdles?

  - API rate limits may restrict the number of requests we can make during development.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Still continuing to do research on prioritized tasks

  - Further discussed with team issues surrounding betting algorithm

- What is planned to be done until the next scrum meeting?

  - Continue to research solutions for betting algorithm

  - Reorganize results from findings into an easily digestible form

- What are the hurdlers?

  - Any information I find needs to be relayed simply and brainstormed to teammates to ensure it is viable without sounding confusing.