### Scrum Meeting Logs

Day 7 (Sprint 2)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tested some betting algorithm implementations based off of our research.

  - Began testing some APIs in search of a suitable API that displays betting info.

  - Looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue testing some betting algorithm implementations based off of our research.

  - Continue looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue comparing options on which betting API to use.

  - Created a draft layout showing how odds will be integrated with fighter stats

  - Fixed a few minor alignment issues in the website’s theme

- What is planned to be done until the next scrum meeting?

  - Work with teammates to ensure API integration doesn’t break existing features

- What are the hurdles?

  - Need to keep an eye on API stability since free tier limits are still a concern

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Logging research from prioritized tasks

  - Continue to research solutions for betting algorithm

- What is planned to be done until the next scrum meeting?

  - Discuss with team findings on user stories

  - Draft Sprint Backlog meeting

- What are the hurdlers?

  - Any information I find needs to be relayed simply and brainstormed to teammates to ensure it is viable without sounding confusing.