### Scrum Meeting Logs

Day 8 (Sprint 2)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 9:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked with team to complete Sprint Backlog meeting

  - Continued testing some betting algorithm implementations based off of our research.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Still looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What is planned to be done until the next scrum meeting?

  - Finish and turn in the Sprint Backlog meeting assignment

  - Finish searching for a suitable API that displays betting info.

  - Continue testing some betting algorithm implementations based off of our research.

  - Continue looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked with team to complete Sprint Backlog meeting

  - Asked Kevin to continue researching betting algorithms solutions

  - Review draft of layout showing how odds will be integrated with fighter stats

- What is planned to be done until the next scrum meeting?

  - Finish and turned in the Sprint Backlog meeting assignment

  - Brainstorm with teammates about current user story hurdles

- What are the hurdles?

  - Sprint Backlog showcases our current progress, it's important to make sure we stay on pace in order to have everything completed by the end of their respective Sprint

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked with team to complete Sprint Backlog meeting

  - Reassessed what need to be completed and where we stand in the Sprint

- What is planned to be done until the next scrum meeting?

  - Finish and turned in the Sprint Backlog meeting assignment

  - Completed designated user story research and documentation

- What are the hurdlers?

  - Each user story feature requires a lot of time for implementation, it's important we reassess where we are in order to have genuine progress by the end of the Sprint