### Scrum Meeting Logs

Day 11 (Sprint 3)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing some betting algorithm implementations based off of our research.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Continued to reprioritize tasks going into the next sprint because we will need to carry many of these tasks into the next sprint.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Finish testing some betting algorithm implementations based off of our research.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

  - The sprint tasks we have set for our group are far more comprehensive than what we should have set.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing Betting Info tab responsiveness.

  - Continued to work with teammates to review overall app performance and identify areas for improvement.

  - Asked for documents and recordings gathered from website testing

- What is planned to be done until the next scrum meeting?

  - Continue to help refine UI elements to ensure a consistent look across all tabs.

- What are the hurdles?

  - Maintaining consistent visual alignment while improving performance.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Document compiled accounts of website testers.

  - Continue to brainstorm different solutions and research them for next testing

- What is planned to be done until the next scrum meeting?

  - Show and discuss findings with teammates.

  - Look ahead at Sprint Retrospective assignment

- What are the hurdlers?

  - It's important to look ahead for the assignments we need to turn in this Sprint so we can turn in a detailed analysis of where we are in the project.