### Scrum Meeting Logs

Day 4 (Sprint 3)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing some betting algorithm implementations based off of our research.

  - The group settled on potential APIs and betting algorithm implementation.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc)

  - Started to reprioritize tasks going into the next sprint because we will need to carry many of these tasks into the next sprint.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue testing some betting algorithm implementations based off of our research.

  - Continue looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued working on improving responsiveness of the Betting Info tab layout.

  - Reviewed initial API integration to fix minor formatting issues

  - Continued implementing error handling for failed API calls.

- What is planned to be done until the next scrum meeting?

  - Finish adding error handling for failed or incomplete API calls.

- What are the hurdles?

  - Constant communication with the team is required so everyone knows what is going on, and any issues can be traced back.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Documented ways to tackle other user stories in mean time

  - Trying new APIs myself before implementing anything 100%

- What is planned to be done until the next scrum meeting?

  - Get outside people to test website functionalities

  - Document findings from testing audience

- What are the hurdlers?

  - Testing reveals problems we may have not even thought about which can increase development time