### Scrum Meeting Logs

Day 6 (Sprint 3)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing some betting algorithm implementations based off of our research.

  - The group settled on potential APIs and betting algorithm implementation and began testing them.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc)

  - Continued to reprioritize tasks going into the next sprint because we will need to carry many of these tasks into the next sprint.

  - Preparing the backlog.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue testing some betting algorithm implementations based off of our research.

  - Continue looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued implementation of error handling for failed or incomplete API calls.

  - Continued testing Betting Info tab responsiveness across different devices.

- What is planned to be done until the next scrum meeting?

  - Begin optimizing API calls to reduce load time and improve efficiency

  - Finish testing Betting Info tab responsiveness across different devices.

- What are the hurdles?

  - Need to balance optimization work while ensuring layout stability across all pages.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Review data from website testing

  - Keep documenting collected data and research

- What is planned to be done until the next scrum meeting?

  - Continue to gather more outside people to test website functionalities

- What are the hurdlers?

  - As difficult as it is to gather more people to test the website, the more people the more accurate.