### Scrum Meeting Logs

Day 7 (Sprint 3)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing some betting algorithm implementations based off of our research.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc)

  - Continued to reprioritize tasks going into the next sprint because we will need to carry many of these tasks into the next sprint.

  - Preparing the backlog.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Finish testing some betting algorithm implementations based off of our research.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing Betting Info tab responsiveness.

  - Worked with teammates to review overall app performance and identify areas for improvement.

- What is planned to be done until the next scrum meeting?

  - Help refine UI elements to ensure a consistent look across all tabs.

- What are the hurdles?

  - Maintaining consistent visual alignment while improving performance.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue reviewing the data recorded from website testing with unbiased users

  - Discuss documented findings with teams and implement following solutions

- What is planned to be done until the next scrum meeting?

  - Organize records of user experiences gathered from testing the websites.

  - Gather voice recordings of people explaining their thought process of using the site.

- What are the hurdlers?

  - Having recorded speech of people thinking out loud while interacting with the website offers valuable insight, however there is still a level of expectation from the user which becomes more apparent with older audiences.