### Scrum Meeting Logs

Day 12 (Sprint 4)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing some betting algorithm implementations based off of our research.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Still working on deciding and discussing with the group whether or not to split sprint tasks into subtasks for the next sprint.

- What is planned to be done until the next scrum meeting?

  - Finish deciding and discussing with the group whether or not to split sprint tasks into subtasks for the next sprint.

  - Finish searching for a suitable API that displays betting info.

  - Finish testing some betting algorithm implementations based off of our research.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

  - The sprint tasks we have set for our group are far more comprehensive than what we should have set.

  - We are struggling to split up said comprehensive sprint tasks.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with teammates to adjust color schemes and typography for better visual consistency across all tabs.

  - Worked on implementing minor bug fixes found during internal testing.

- What is planned to be done until the next scrum meeting?

  - Finish working on implementing minor bug fixes found during internal testing.

- What are the hurdles?

  - Some components are loading slower than expected due to image sizes and API call latency.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting

  - Started to look into starting another website test for next Sprint

  - Continued to talked with team about website performance and expectations for the end of the Sprint

  - Continued to look into some API improvements and documentation

- What is planned to be done until the next scrum meeting?

  - Look up some information surrounding improving website performance.

  - Began drafting the Sprint Retrospective assignment

- What are the hurdlers?

  - More testing is always good, but the testing itself is time consuming and the work afterwards even more so.