### Scrum Meeting Logs

Day 8 (Sprint 4)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on the backlog grooming.

  - Continued testing some betting algorithm implementations based off of our research.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Still working on deciding and discussing with the group whether or not to split sprint tasks into subtasks for the next sprint.

- What is planned to be done until the next scrum meeting?

  - Finished the backlog grooming.

  - Finish deciding and discussing with the group whether or not to split sprint tasks into subtasks for the next sprint.

  - Finish searching for a suitable API that displays betting info.

  - Finish testing some betting algorithm implementations based off of our research.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

  - The sprint tasks we have set for our group are far more comprehensive than what we should have set.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on the backlog grooming.

  - Reviewed the decision to split sprint tasks into subtasks for clearer workload tracking.

  - Started refining the betting tab layout based on testing observations

  - Reviewed project progress and noted sections that need polish before the next sprint.

- What is planned to be done until the next scrum meeting?

  - Finished the backlog grooming.

  - Continue refining the betting tab to improve clarity and responsiveness.

- What are the hurdles?

  - Noting user experience in order for the website to work as intended.

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting

  - Worked on the Sprint Backlog grooming assignment.

  - Talked with team about website performance and expectations for the end of the Sprint

  - Began drafting up Sprint Backlog grooming assignment

- What is planned to be done until the next scrum meeting?

  - Finish up and turn in Sprint Backlog grooming assignment

  - Look up some information surrounding improving website performance.

- What are the hurdlers?

  - Our websites currently running a bit suboptimally which is impacting user experience pretty harshly.