Sprint Retrospective Meeting Minutes

Project: TapIN MMA

Attendees: Christian Garcia, Kevin Ferrer, Bruno Gouveia

Start time: 5:30pm

End time: 7:30pm

What went wrong?

- Did we do a good job estimating our team's velocity?

This sprint, none of the planned user stories were fully completed and have been delayed until the next sprint. As we covered in the last Sprint retrospective the work turned out to be more complex and time-consuming than initially estimated. So, we have decided to split up our sprint tasks into smaller, more manageable tasks going into the next sprint planning in order to ensure gradual steady progress. Although progress was slower than expected for this sprint, the team remains confident that the progress we have made for the project places us more than on pace to implement all the core features. Additionally, the progress made during Capstone 1 has left relatively few remaining user stories overall.

- Did we do a good job estimating the points (time required) for each user story?

No. Our initial estimates did not reflect the true effort required. Development, testing, and review phases took longer than expected, particularly for complex user stories like the fight prediction algorithm and email notifications. These underestimations created scheduling delays and added pressure during the later stages of the sprint.

- Did each team member work as scheduled?

Yes. Each member consistently contributed to their assigned tasks and communicated effectively when encountering blockers or requiring additional testing time. Collaboration and accountability were strong throughout the sprint.

What went right?

Despite delays, we made steady progress across several critical areas, laying a strong foundation for the next sprint.

- Improved Documentation: We enhanced the clarity and structure of our documentation, detailing workflows, technical decisions, and testing steps.

- Better Team Coordination: Mid-sprint check-ins and progress reviews helped maintain alignment even when tasks were delayed.

- Improved Process Discipline: Task tracking and blocker reporting became more consistent, reducing unexpected issues near the sprint’s end.

How to address the issues in the next sprint?

How to improve the process:

- Continue breaking larger features into smaller subtasks for clearer visibility and more accurate time estimation.

- Maintain detailed documentation throughout development to support future maintenance and new contributors.

- Begin testing earlier in the sprint to reduce debugging at the end and improve quality assurance.

- Keep mid-sprint check-ins to identify blockers, manage dependencies, and ensure continuous progress.

- Convert retrospective improvement notes into concrete action items tracked in the backlog.

How to improve the product?

- Enhance the Fight Predictor by improving accuracy and making confidence scores more transparent for users.

- Stress test the Email Notification System for scalability and reliability when managing larger user lists.

- Refine the Betting Info tab with cleaner formatting, a more intuitive layout, and improved mobile responsiveness.

- Expand Theme Customization by including font, color palette, and layout options for a more personalized user experience.

- Gather User Feedback after each release to guide improvements based on real-world interactions.