Review Meeting Minutes

Project: TapIN MMA

Attendees: Christian Garcia, Kevin Ferrer, Bruno Gouveia

Start time: 5:30pm

End time: 7:30pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- N/A

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None have been rejected and pushed to the backlog

- Progress was made on all user stories but they were not completed and have been delayed to the next Sprint due to their all encompassing nature.

After a show and tell presentation, the implementation of the following user stories was delayed to the next Sprint by the product owners:

1. Betting Info - 5 Story Points (Testing various APIs and how we can integrate them)

As a user, I want to see betting odds for upcoming fights so that I can understand how the market views each matchup.

2. Fight Predicting Software/Algorithm - 5 Story Points (Testing various implementations)

As a user, I want the site to provide a fight prediction with a confidence score so that I can get insights beyond the raw stats.

3. Email Notifications for Upcoming Events - 5 Story Points (Ongoing)

As a user, I want to receive email notifications about upcoming events so that I don’t miss fights I might want to watch or attend.

4. Background Themes - 5 Story Points (Ongoing)

As a user, I want to choose between different background themes on the site so that I can personalize the look and feel to my preference.