### Scrum Meeting Logs

Day 2 (Sprint 5)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed and submitted the Sprint Planning meeting assignment.

  - Continued testing some betting algorithm implementations based off of our research.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Finished deciding and discussing with the group whether or not to split sprint tasks into subtasks for the next sprint.

- What is planned to be done until the next scrum meeting?

  - Finish deciding and discussing with the group whether or not to split sprint tasks into subtasks for the next sprint.

  - Finish searching for a suitable API that displays betting info.

  - Finish testing some betting algorithm implementations based off of our research.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed and submitted the Sprint Planning meeting assignment.

  - Finished fixing minor visual and layout bugs across the app.

  - Tested the event and betting tabs to confirm proper API data loading.

  - Adjusted overall app responsiveness for smaller screen sizes.

- What is planned to be done until the next scrum meeting?

  - Conduct another round of usability testing to ensure smooth navigation.

  - Review teammate feedback and UI polish.

- What are the hurdles?

  - Ensuring consistent API performance during testing, as some calls still time out intermittently

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting

  - Turned in Sprint Planning meeting assignment.

  - Discussed with teammates how to tackle this new Sprint.

  - Continued to talked with team about website performance and expectations for the end of the Sprint.

  - Continue to look up solutions to current tasks

- What is planned to be done until the next scrum meeting?

  - Talked with team about expectations for next Sprint.

  - Keep on with research and documentation.

- What are the hurdlers?

  - End of a Sprint is a great time for review, but also comes with a load more expectations to meet for the next.