### Scrum Meeting Logs

Day 6 (Sprint 5)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 5:30pm

End time: 7:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing some betting algorithm implementations based off of our research.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Currently readjusting sprint tasks in accordance with the sprint planning.

- What is planned to be done until the next scrum meeting?

  - Finish readjusting sprint tasks in accordance with the sprint planning.

  - Finish searching for a suitable API that displays betting info.

  - Finish testing some betting algorithm implementations based off of our research.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Currently conducting another round of usability testing to ensure smooth navigation.

  - Tested the event and betting tabs to confirm proper API data loading.

  - Adjusted overall app responsiveness for smaller screen sizes.

  - Currently readjusting sprint tasks in accordance with the sprint planning.

- What is planned to be done until the next scrum meeting?

  - Finish readjusting sprint tasks in accordance with the sprint planning.

  - Review teammate feedback and UI polish.

- What are the hurdles?

  - Ensuring consistent API performance during testing, as some calls still time out intermittently

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting

  - Take another look at tested API for betting algorithm

  - Look for alternative API for displaying betting info for website

  - Currently readjusting sprint tasks in accordance with the sprint planning.

- What is planned to be done until the next scrum meeting?

  - Finish readjusting sprint tasks in accordance with the sprint planning.

  - Continue to research and document information surrounding website performance.

  - Review teammate feedback from testing during last Sprint

- What are the hurdlers?

  - End of a Sprint is a great time for review, but also comes with a load more expectations to meet for the next.