Sprint Backlog Grooming Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30 PM

End time: 7:30 PM

The following user stories were created/discussed/refined/prioritized.

- All user stories were discussed amongst the group members, we have decided to continue with the broken up subtasks we came up with in the Sprint Planning for this sprint.

The following user stories were marked as ongoing:

1. Betting Info - 5 Story Points (Testing various APIs)

As a user, I want to see betting odds for upcoming fights so that I can understand how the market views each matchup.

Subtasks:

- Research and pick a betting odds API

- Set up API connection and test sample request

- Create data structure to store odds

- Display odds on fight cards

- Add “Last Updated” text or warning for stale data

- Add fallback in case API fails

- Convert odds to implied probabilities

2. Fight Predicting Software/Algorithm - 5 Story Points (Testing various implementations)

As a user, I want the site to provide a fight prediction with a confidence score so that I can get insights beyond the raw stats.

Subtasks:

- Decide what data will be used for predictions

- Build basic feature extraction (reach, age, record, etc.)

- Implement simple rule-based prediction (baseline)

- Create model function to return prediction + confidence

- Display “TapIN Pick” on UI

- Add toggle to enable/disable predictions

- Add short disclaimer under prediction

3. Email Notifications for Upcoming Events - 5 Story Points (Ongoing)

As a user, I want to receive email notifications about upcoming events so that I don’t miss fights I might want to watch or attend.

Subtasks:

- Choose and set up an email provider (e.g., SendGrid)

- Add email signup section with consent text

- Create email template for upcoming events

- Build scheduled task to send emails automatically

- Add unsubscribe feature

- Filter emails by user’s favorite fighters or weight classes

- Add retry and error logging for email sending

4. Background Themes - 5 Story Points (Ongoing)

As a user, I want to choose between different background themes on the site so that I can personalize the look and feel to my preference.

Subtasks:

- Create light and dark theme design

- Add theme toggle button

- Save user preference (e.g., in localStorage)

- Apply themes across all main pages

- Add a few extra MMA-inspired theme styles

- Test and fix any color or visibility issues