### Meeting Log

Duration: 1 hour

Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be 20 story points split among 3 people.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. Betting Info - 5 Story Points (Testing various APIs)

As a user, I want to see betting odds for upcoming fights so that I can understand how the market views each matchup.

Subtasks:

- Research and pick a betting odds API

- Set up API connection and test sample request

- Create data structure to store odds

- Display odds on fight cards

- Add “Last Updated” text or warning for stale data

- Add fallback in case API fails

- Convert odds to implied probabilities

2. Fight Predicting Software/Algorithm - 5 Story Points (Testing various implementations)

As a user, I want the site to provide a fight prediction with a confidence score so that I can get insights beyond the raw stats.

Subtasks:

- Decide what data will be used for predictions

- Build basic feature extraction (reach, age, record, etc.)

- Implement simple rule-based prediction (baseline)

- Create model function to return prediction + confidence

- Display “TapIN Pick” on UI

- Add toggle to enable/disable predictions

- Add short disclaimer under prediction

3. Email Notifications for Upcoming Events - 5 Story Points (Ongoing)

As a user, I want to receive email notifications about upcoming events so that I don’t miss fights I might want to watch or attend.

Subtasks:

- Choose and set up an email provider (e.g., SendGrid)

- Add email signup section with consent text

- Create email template for upcoming events

- Build scheduled task to send emails automatically

- Add unsubscribe feature

- Filter emails by user’s favorite fighters or weight classes

- Add retry and error logging for email sending

4. Background Themes - 5 Story Points (Ongoing)

As a user, I want to choose between different background themes on the site so that I can personalize the look and feel to my preference.

Subtasks:

- Create light and dark theme design

- Add theme toggle button

- Save user preference (e.g., in localStorage)

- Apply themes across all main pages

- Add a few extra MMA-inspired theme styles

- Test and fix any color or visibility issues

The team members indicated their willingness to work on the following user stories.

- Christian Garcia

- User Story #1 Betting Info

- User Story #2 Fighting Predicting Software/Algorithm

- User Story #3 Email Notification for Upcoming Events

- Bruno Gouveia

- User Story #2 Fighting Predicting Software/Algorithm

- User Story #3 Email Notification for Upcoming Events

- User Story #4 Background Themes

- Kevin Ferrer

- User Story #1 Betting Info

- User Story #3 Email Notification for Upcoming Events

- User Story #2 Fighting Predicting Software/Algorithm