### Scrum Meeting Logs

Day 10 (Sprint 6)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30pm

End time: 8:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued refining the betting algorithm.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Still working with Kevin to test more API implementations.

  - Continuing to work on making more themes.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue refining our betting algorithm.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

  - Finish with the development of themes.

- What are the hurdles?

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

  - Having trouble with making the various themes for our project because we do not have anyone who is adept at graphic design on our team.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the visual flow for the demo.

  - Improved responsiveness across main screens in the app.

  - Finalized a new set of themes with Christian and adjusted existing ones for consistency.

  - Began preparing content for the presentation portion of the demo.

- What is planned to be done until the next scrum meeting?

  - Final bug pass on responsiveness and UI alignment.

  - Continue polishing the visual design and theme transitions.

  - Begin rehearsing the flow of the demo.

- What are the hurdles?

  - Some UI components still shift position unexpectedly depending on data loads

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting

  - Finishing up testing of last API implementations with Chris

  - Still looking at some of the themes created for the website

- What is planned to be done until the next scrum meeting?

  - Finish looking over over full documentation, making sure everything is organized

  - Continue to  discuss with team how to approach final presentation

- What are the hurdlers?

  - Now being half way through our last Sprint, we need to focus completely on finishing up everything including the final presentation as soon as possible. This should leave us with ample time to refine our final product.