### Scrum Meeting Logs

Day 2 (Sprint 6)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 5:30pm

End time: 7:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued refining the betting algorithm.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Working with Kevin to test more API implementations.

  - Completed the Sprint Planning assignment

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue refining our betting algorithm.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

  - The team is having a harder time than expected adjusting to the new sub-task format for the sprint tasks.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the Sprint Planning assignment

  - Continued to prepare visual flow for demo

  - Refining the app responsiveness between the tabs.

- What is planned to be done until the next scrum meeting?

  - Finish working on the Sprint Planning assignment

  - Finish up the visual flow for the demo.

  - Continue refining app responsiveness between tabs.

- What are the hurdles?

  - Minor layout inconsistencies appear in different tabs. Performance still needs improvement

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting

  - Completed the Sprint Planning assignment

  - Turned in the Sprint Retrospective and Sprint Review

  - Continue to look into the website performance metrics and search for solutions

  - Still finding an alternative API for displaying betting info for website

- What is planned to be done until the next scrum meeting?

  - Document alternative API solutions for betting info display

  - Still need to discuss with team how to approach website performance

- What are the hurdlers?

  - The website is taking significantly longer to low with the addition of our selected API which is causing annoyances with the user testing that's hard to ignore