### Scrum Meeting Logs

Day 3 (Sprint 6)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 5:30pm

End time: 7:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued refining the betting algorithm.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Working with Kevin to test more API implementations.

  - Working on making more themes.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue refining our betting algorithm.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Continuing from the algorithm user story in the last sprint, we continuously find it to be harder to implement than we expected.

  - To begin working on the betting algorithm implementation we need to find a way to gather both fight data and betting data, meaning we will either need to scrape data from the UFC site or find an API.

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

  - The team is having a harder time than expected adjusting to the new sub-task format for the sprint tasks.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the Sprint Planning assignment

  - Continued to prepare visual flow for demo

  - Refining the app responsiveness between the tabs.

- What is planned to be done until the next scrum meeting?

  - Finish working on the Sprint Planning assignment

  - Finish up the visual flow for the demo.

  - Continue refining app responsiveness between tabs.

  - Working on themes with Christian.

- What are the hurdles?

  - Minor layout inconsistencies appear in different tabs. Performance still needs improvement

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting

  - Zoning in on a solution for performance solutions

  - Still finding an alternative API for displaying betting info for website

- What is planned to be done until the next scrum meeting?

  - Continue to document alternative API solutions for betting info display

  - Discuss with team how to approach final presentation

- What are the hurdlers?

  - The final presentation is how we will showcase all of our work. It's important that we are able to show our thought process in an easily digestible manner to score full marks.