### Scrum Meeting Logs

Day 5 (Sprint 6)
Duration: 2 hour

Daily Scrum Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 5:30pm

End time: 7:30pm

Christian Garcia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued refining the betting algorithm.

  - Continued testing some APIs in search of a suitable API that displays betting info.

  - Continuing to look for a way to gather fighter data (strike stats, takedowns per min, etc).

  - Working with Kevin to test more API implementations.

  - Working on making more themes.

- What is planned to be done until the next scrum meeting?

  - Finish searching for a suitable API that displays betting info.

  - Continue refining our betting algorithm.

  - Finish looking for a way to gather fighter data (strike stats, takedowns per min, etc)

- What are the hurdles?

  - Since MMA is relatively niche, especially when compared to sports like soccer, it is quite difficult to find a suitable API that provides betting info.

  - Having trouble with making the various themes for our project because we do not have anyone who is adept at graphic design on our team.

Bruno Gouveia:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued to prepare visual flow for demo

  - Refining the app responsiveness between the tabs.

  - Worked on themes with Christian.

- What is planned to be done until the next scrum meeting?

  - Finish up the visual flow for the demo.

  - Continue refining app responsiveness between tabs.

- What are the hurdles?

  - Minor layout inconsistencies appear in different tabs. Performance still needs improvement

Kevin Ferrer:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting

  - Discussing solutions for performance with teammates

  - Still finding an alternative API for displaying betting info for website

- What is planned to be done until the next scrum meeting?

  - Continue to document alternative API solutions for betting info display

  - Keep discussing with team how to approach final presentation

- What are the hurdlers?

  - The final presentation is how we will showcase all of our work. It's important that we are able to show our thought process in an easily digestible manner to score full marks.