Sprint Backlog Grooming Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 6:30 PM

End time: 7:30 PM

The following user stories were created/discussed/refined/prioritized.

- All user stories were discussed amongst the group members, we have decided to continue with the broken up subtasks.

- We will prioritize the 3 remaining user stories to finish off the project.

The following user stories were marked as ongoing:

1. Betting Info - 5 Story Points (Testing various APIs)

As a user, I want to see betting odds for upcoming fights so that I can understand how the market views each matchup.

Subtasks:

- Research and pick a betting odds API

- Set up API connection and test sample request

- Create data structure to store odds

- Display odds on fight cards

- Add “Last Updated” text or warning for stale data

- Add fallback in case API fails

- Convert odds to implied probabilities

2. Email Notifications for Upcoming Events - 5 Story Points (Ongoing)

As a user, I want to receive email notifications about upcoming events so that I don’t miss fights I might want to watch or attend.

Subtasks:

- Choose and set up an email provider (e.g., SendGrid)

- Add email signup section with consent text

- Create email template for upcoming events

- Build scheduled task to send emails automatically

- Add unsubscribe feature

- Filter emails by user’s favorite fighters or weight classes

- Add retry and error logging for email sending

3. Background Themes - 5 Story Points (Ongoing)

As a user, I want to choose between different background themes on the site so that I can personalize the look and feel to my preference.

Subtasks:

- Create light and dark theme design

- Add theme toggle button (Completed)

- Save user preference (e.g., in localStorage)

- Apply themes across all main pages (Completed)

- Add a few extra MMA-inspired theme styles

- Test and fix any color or visibility issues